## Slide 1
GenevaERS Annual Project Reviews

## Slide 2
GenevaERS Project Status - August 2022

## Slide 3
Review
Capabilities - Proof of Concepts
Linux on Z
  Proved machine code generated on Linux on Z would run as expected on zO/S
  Future challenge, changing the performance engine IO for Linux on Z
Docker
  Created a container for the workbench and proved the workbench can be used on non-Windows computers
Training Documentation
Phase One completed
  Conversion of all existing training documentation to markdown
  Output will be pulled into a Jekyll powered site
Demos
In support of original demo released videos “Geneva in One Minute” and “Geneva in Two Minutes” on GenevaTV YouTube channel
Wiki released for the demo
Demo improvements.
  New demo workbench released with performance improvements to the demo views.
  New wiki for the workbench demo
Published in Enterprise Systems Journal “Open Source Unlocks Mainframe Data: In Situ Analytics with GenevaERS”
Look Ahead
Capabilities
Performance Engine build process
  Allows for one build for GenevaERS and SAFR (commercial capabilities)
Java MR91
  Replaces zO/S MR91
Complete release strategy
Training Documentation
Complete ingestion of documentation into Jekyll site
Includes automation for GenevaERS and SAFR
Goals
At least one new committer not affiliated with IBM or SAFR users companies
Potential work - build runway to expand capabilities for new docker container

## Slide 4
GenevaERS Project Status - August 2021

## Slide 5: Background
Initially developed as a product and consulting services asset from late 1980’s through early 2000’s when purchased by IBM as part of acquisition of PwC Consulting
Original name was GenevaERS until IBM Acquisition when it became known as Scalable Architecture for Financial Reporting or SAFR
Effectively a Map-Reduce Engine more than 10 years before development of Map-Reduce in 2004 by Google
Drives incredibly high throughput focused on z/OS on IBM Z Mainframes
A score of very large, enterprise customers over its history, continuing to be supported under contract for some customers
Released as Open Source by IBM in May 2020
Approved as incubation OMP project July 9th, 2020
Project Renewal Status on August 12, 2021

## Slide 6: TAC Project Status Application
All OMP Requirements met as listed at https://github.com/genevaers/community/tree/master/tsc
Demo System, including: https://github.com/genevaers/demo#readme
  Downloadable executables https://github.com/genevaers/demo/releases/tag/v1.0.0
  Sample GenevaERS configuration (XML format)
  Sample Execution z/OS Scripting (JCL)
  Users Instruction
Code Released:
  Java (Frontend Workbench) https://github.com/genevaers/wb
  z/OS Assembler (Performance Engine) https://github.com/genevaers/pe
Website (GenevaERS.org, new Linux Foundation GenevaERS.Com soon)
Adopters: Continuing GenevaERS customers
Committers: 17 team members from multiple organizations

## Slide 7: Next Steps
Public Build Processes
Enhanced Documentation
Renewed Spark Integration Efforts
Other Enhancements

## Slide 8
Video and music copyrighted by
Kip M. Twitchell
Cover image by
Lane Twitchell
“Drip Dropped”
cut olefin and
rice paper on panel
60” x 60” 2018
(detail)
Licensed under
CC BY 4.0